## Slide 1
Literature search & reading
Research into necessary equipment, such as speakers and microphone
Write 1st report
Create and test room simulation model in Matlab
Find and test a method to measure room response. Check the simulation against a real room.
Characterise the equipment
Write 2nd report
Design correction and cross-over filters and check on the simulation model
Find a hardware of software platform for filter implementation
Prepare presentation
Start writing main report
Test class-D amplifier
Put the system together
Test room equalisation in real environment
Summer
2010
4 Oct 2010
29 Nov 2010
16 Mar 2011
System testing with feedback from presentation
Finish final report
25 Mar 2011